Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 24 june 2025 |
| --- | --- |
| Team ID | LTVIP2025TMID57171 |
| Project Name | LearnHub: Your Center for Skill Enhancement |
| Maximum Marks | 5 Marks |

📋 Product Backlog and Sprint Schedule – LearnHub Project

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration & Login | USN-1 | As a user, I can register by entering name, email, password, and selecting user type | 2 | High | Kranthi, Dev A |
| Sprint-1 |  | USN-2 | As a user, I can log in using email and password | 2 | High | Kranthi, Dev B |
| Sprint-1 |  | USN-3 | As a user, I am redirected to my role-based dashboard after login | 3 | High | Kranthi |
| Sprint-1 |  | USN-4 | As a user, I can navigate through the app via navbar | 1 | Medium | UI Team |
| Sprint-2 | Course Management | USN-5 | As a teacher, I can add courses with category, price, and description | 5 | High | Kranthi, Dev C |
| Sprint-2 |  | USN-6 | As a student, I can enroll in courses | 3 | High | Dev B |
| Sprint-2 |  | USN-7 | As an admin, I can view and delete users | 3 | Medium | Dev A |
| Sprint-2 |  | USN-8 | As a teacher, I can add sections to courses | 2 | Medium | Dev C |
| Sprint-2 |  | USN-9 | As a student, I can view my enrolled courses and start them | 3 | High | Dev B |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 5 Days | 01 June 2025 | 05 June 2025 | 12 | 05 June 2025 |
| Sprint-2 | 16 | 5 Days | 06 June 2025 | 10 June 2025 | 16 | 10 June 2025 |
| Sprint-3 | 18 | 5 Days | 11 June 2025 | 15 June 2025 | 18 | 15 June 2025 |
| Sprint-4 | 20 | 5 Days | 16 June 2025 | 20 June 2025 | 20 | 20 June 2025 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per 🚀 Velocity Calculation

Let’s calculate the team’s average velocity (AV) per iteration unit (Story Points per Day):

- Total Story Points Completed = 12 + 16 + 18 + 20 = 66

- Total Sprint Days = 4 Sprints × 5 Days = 20 Days

Average Velocity = Total Story Points / Total Sprint Days = 66 / 20 = 3.3 Story Points per Day

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts